॥ SHASTRA ॥

shastra.phokatkagyan.com

Ancient texts. Modern life.

COWORK EXECUTION GUIDE

Phase-by-phase build instructions with verification checkpoints

| Owner | Sudeep Bhat |
| --- | --- |
| Domain | shastra.phokatkagyan.com |
| Stack | React + Firebase + Vercel |
| Domain Host | Hostinger |
| Document type | Cowork execution brief |

# How to use this document

This document is a step-by-step instruction set for Cowork to execute the full Shastra website build. Each phase is self-contained. Cowork executes one phase completely, then stops and reports back to Sudeep for verification before moving to the next phase.

Golden Rule for Cowork Complete every step in the current phase. Run the verification checklist. Report results to Sudeep. Wait for green light before starting the next phase. Never skip ahead.

### What Cowork can and cannot do

Cowork CAN do:

- Open websites, click buttons, fill forms, copy-paste code

- Create GitHub repo and upload files via browser

- Set up Vercel project by connecting to GitHub

- Navigate Hostinger hPanel and add DNS records

- Set up Firebase project and configure Firestore

- Verify each step by checking live URLs and dashboards

Cowork CANNOT do:

- Write code — all code comes from Claude at claude.ai

- Enter Sudeep's passwords — Sudeep enters credentials himself

- Make decisions — follow this doc exactly, ask Claude if unclear

# Architecture overview

Before starting, understand how the pieces connect. This is the full deployment pipeline:

| Claude (claude.ai) Writes all code | GitHub Stores code | Vercel Deploys & hosts | Hostinger DNS Domain pointing only | Firebase Database |
| --- | --- | --- | --- | --- |

Key point Hostinger is ONLY for DNS. The website does NOT live on Hostinger. Never upload files to Hostinger File Manager. The site files live on Vercel.

# Phase 0 — One-time account setup

Estimated time: 20 minutes. Do this once. Never again.

Before starting Phase 0 Ask Sudeep to be present at the screen for password entry. Cowork navigates to each site. Sudeep enters email and password himself. Cowork continues after login is confirmed.

## Phase 0 — Step-by-step instructions

| Step | Action | Tool / Where | Verify |
| --- | --- | --- | --- |
| 0.1 | Create GitHub account Navigate to github.com → click Sign Up → guide Sudeep to enter email, password, username. Verify email if prompted. Free plan is sufficient. | Browser → github.com | github.com/[username] loads without error |
| 0.2 | Create 'shastra' repository After GitHub login: click + (top right) → New repository → Name: shastra → Description: 'Shastra - Ancient wisdom platform' → Public → Check 'Add README' → Click Create repository. | GitHub dashboard | github.com/[username]/shastra exists with README.md |
| 0.3 | Create Vercel account Navigate to vercel.com → click Sign Up → choose 'Continue with GitHub' → Authorise Vercel to access GitHub. Free Hobby plan is sufficient. | Browser → vercel.com | Vercel dashboard loads showing GitHub connected |
| 0.4 | Import shastra repo to Vercel In Vercel dashboard → Add New → Project → Import Git Repository → select 'shastra' → Framework Preset: Create React App → click Deploy. Wait for first deploy to complete. | Vercel dashboard | Vercel shows green 'Ready' status. Note the vercel.app URL. |
| 0.5 | Create Firebase project Navigate to firebase.google.com → click Go to Console → Add project → Name: shastra-app → Disable Google Analytics (not needed) → Create project. Then: Build → Firestore Database → Create database → Start in test mode → Choose asia-south1 region. | Browser → firebase.google.com | Firebase console shows Firestore database created in asia-south1 |
| 0.6 | Get Firebase config In Firebase console → Project Settings (gear icon) → General → Scroll to 'Your apps' → Click Web icon (</>) → App nickname: shastra-web → Register app. Copy the firebaseConfig object shown. Paste it into a text file and give to Sudeep. | Firebase console → Project Settings | Config text contains apiKey, authDomain, projectId, storageBucket fields |
| 0.7 | Add subdomain in Hostinger Navigate to hpanel.hostinger.com → login → Domains → phokatkagyan.com → DNS / Nameservers → DNS Records → Add Record: Type=CNAME, Name=shastra, Points to=cname.vercel-dns.com, TTL=3600 → Save. Then in Vercel: project → Settings → Domains → Add → shastra.phokatkagyan.com. | Hostinger hPanel + Vercel Settings | Vercel shows domain as 'Valid Configuration' (may take 10–30 min) |

## Phase 0 — Verification checklist

STOP — Verify all before proceeding to Phase 1 Confirm each item below with Sudeep before moving forward.

- ☐  github.com/[username]/shastra repo exists

- ☐  Vercel project shows green 'Ready' status

- ☐  Firebase Firestore database created (asia-south1)

- ☐  Firebase config text saved and given to Sudeep

- ☐  Hostinger CNAME record added for 'shastra'

- ☐  Vercel domain shows 'Valid Configuration'

Report to Sudeep: 'Phase 0 complete. Please confirm all 6 items above before I start Phase 1.'

# Phase 1 — Gita Explorer (core site)

Estimated time: 30 minutes. Requires code files from Claude.

Before starting Phase 1 Go to claude.ai and say exactly: 'Build Phase 1 Shastra site — React + Firebase Gita explorer with context tags and admin panel. Firebase config: [paste config here]. Give me all files to upload to GitHub.' Claude will provide all files. Download or copy each file.

## Phase 1 — Step-by-step instructions

| Step | Action | Tool / Where | Verify |
| --- | --- | --- | --- |
| 1.1 | Get Phase 1 code from Claude Open claude.ai → paste the prompt from the info box above with the Firebase config → wait for Claude to provide all files. Claude will give: src/App.js, src/firebase.js, src/components/GitaExplorer.js, src/components/AdminPanel.js, src/index.css, package.json. Save each file. | claude.ai chat | All 6 files received and saved locally |
| 1.2 | Upload files to GitHub Go to github.com/[username]/shastra → click 'Add file' → Upload files → drag and drop all files maintaining folder structure (src/ folder) → Commit message: 'Phase 1: Gita Explorer' → Commit changes. | GitHub repo browser | GitHub shows all files uploaded. Vercel auto-triggers a new deploy. |
| 1.3 | Wait for Vercel deploy Go to vercel.com → open shastra project → watch Deployments tab. Wait until latest deployment shows green 'Ready' status. Usually takes 60–90 seconds. | Vercel dashboard | Latest deployment shows 'Ready' in green |
| 1.4 | Seed Gita data in Firebase Claude will also provide a seed script or JSON data file. Go to Firebase console → Firestore → start a Collection named 'shlokas'. Claude will give exact instructions for loading the first 18 chapters of Gita. Follow those instructions exactly. | Firebase console → Firestore | Firestore shows 'shlokas' collection with at least 10 documents |
| 1.5 | Test live site Open shastra.phokatkagyan.com in browser (or Vercel URL if domain not ready). Check: home page loads, scripture library shows Bhagavad Gita, clicking a chapter shows shlokas, context tag filter works (Corporate / Personal / Leadership). | Browser | All 4 features above work without error |
| 1.6 | Test admin panel Navigate to shastra.phokatkagyan.com/admin → Check: form to add new shloka appears with fields for Sanskrit, Hindi meaning, English meaning, Chapter, Verse, Tags → Add one test shloka → verify it appears on the main site. | Browser → /admin route | Test shloka added appears on main site within 5 seconds |

## Phase 1 — Verification checklist

STOP — Verify all before proceeding to Phase 2 Take a screenshot of each working feature and share with Sudeep.

- ☐  shastra.phokatkagyan.com loads the home page

- ☐  Bhagavad Gita appears in scripture library

- ☐  Can browse by chapter and see shlokas

- ☐  Sanskrit + Hindi + English shown for each shloka

- ☐  Context tag filter works (Corporate / Personal / Leadership / Inner Battle)

- ☐  /admin page loads and allows adding a shloka

- ☐  New shloka added in admin appears on main site

Report to Sudeep: 'Phase 1 complete. Shastra is live with Gita Explorer. Screenshots attached. Please verify all 7 items.'

# Phase 2 — Insights & YouTube linking

Estimated time: 20 minutes. Start only after Phase 1 is verified by Sudeep.

Before starting Phase 2 Go to claude.ai and say: 'Build Phase 2 for Shastra site — add Insights page with article format, YouTube video linking per shloka, and email subscribe section. Give me updated component files.' Paste updated files into GitHub same as Phase 1.

| Step | Action | Tool / Where | Verify |
| --- | --- | --- | --- |
| 2.1 | Get Phase 2 code from Claude Open claude.ai → paste prompt above → get updated files. Claude will provide: src/components/Insights.js, src/components/ShlokaDetail.js (updated with YT link field), src/components/Subscribe.js, updated App.js routes. | claude.ai chat | All updated files received |
| 2.2 | Upload to GitHub Navigate to github.com/[username]/shastra → for each file: click the file → click pencil (Edit) → paste new content → Commit. Or upload new files via Add file → Upload. Commit message: 'Phase 2: Insights + YT linking' | GitHub repo browser | Vercel shows new 'Ready' deployment |
| 2.3 | Add YouTube field to Firestore In Firebase console → Firestore → open one existing shloka document → Add field: ytVideoId (string) → paste a real Corporate Kurukshetra YouTube video ID (the part after ?v= in the URL). Save. | Firebase Firestore console | Shloka document shows ytVideoId field |
| 2.4 | Test Insights page Open shastra.phokatkagyan.com/insights → verify insight article list loads. Click one → verify article page opens with shloka reference and YouTube embed showing. | Browser | Insights page loads, YouTube video plays inside shloka detail page |
| 2.5 | Test email subscribe On home page, find the Subscribe section → enter a test email → submit → verify confirmation message appears. | Browser | Subscribe form accepts email and shows confirmation |

## Phase 2 — Verification checklist

- ☐  /insights page loads with article cards

- ☐  Clicking an insight opens detail page

- ☐  YouTube video embeds and plays on shloka detail

- ☐  Subscribe form works

- ☐  Admin panel now has YouTube ID field when adding shloka

Report to Sudeep: 'Phase 2 complete. Insights and YT linking live. Please verify all 5 items.'

# Phase 3 — Multi-scripture library

Estimated time: 30 minutes. Start only after Phase 2 is verified. This phase adds Puranas, Vedas, Arthashastra to the library.

Before starting Phase 3 Go to claude.ai and say: 'Build Phase 3 for Shastra — add multi-scripture support so we can add Puranas, Vedas, Arthashastra. Update the scripture library page and Firestore data model. Admin panel should allow selecting which scripture a verse belongs to.'

| Step | Action | Tool / Where | Verify |
| --- | --- | --- | --- |
| 3.1 | Get Phase 3 code from Claude Claude will provide: updated ScriptureLibrary.js component, updated Firestore data model (scriptures collection added), updated AdminPanel.js with scripture selector dropdown. | claude.ai chat | Files received with scripture selector in admin panel |
| 3.2 | Update Firestore structure In Firebase Firestore → create new collection: 'scriptures' → add document for each: Bhagavad Gita, Arthashastra. Follow exact structure Claude provides. Update existing shlokas collection documents to include 'scriptureId' field pointing to 'gita'. | Firebase Firestore console | 'scriptures' collection exists with at least 2 documents |
| 3.3 | Upload Phase 3 code to GitHub Same as Phase 1 and 2 — edit/upload files in GitHub browser. Commit message: 'Phase 3: Multi-scripture library' | GitHub repo browser | Vercel shows new 'Ready' deployment |
| 3.4 | Test multi-scripture browsing Open shastra.phokatkagyan.com → Scripture Library → verify multiple scripture cards appear (Gita + Arthashastra). Click Arthashastra → should show 'Coming Soon' or empty state gracefully. | Browser | Multiple scripture cards visible. No errors. |
| 3.5 | Test admin panel update Go to /admin → Add Shloka form → verify dropdown to select scripture (Gita / Arthashastra) appears. Add one Arthashastra verse → verify it appears under Arthashastra on the main site. | Browser → /admin | Arthashastra verse added and visible on site |

## Phase 3 — Verification checklist

- ☐  Scripture library shows multiple books

- ☐  Each scripture has its own browse page

- ☐  Admin panel has scripture selector

- ☐  New verse can be added to any scripture

- ☐  Gita content unchanged and still working

Report to Sudeep: 'Phase 3 complete. Multi-scripture library live. All existing Gita content intact.'

# Phase 4 — AI Wisdom Assistant

Estimated time: 45 minutes. Start only after Phase 3 is verified. This adds the Claude-powered wisdom chatbot.

Before starting Phase 4 This phase requires a Claude API key. Sudeep must get this from console.anthropic.com → API Keys → Create Key. Copy it. Give it to Cowork only to paste into Vercel Environment Variables — never paste it in code files or GitHub.

| Step | Action | Tool / Where | Verify |
| --- | --- | --- | --- |
| 4.1 | Get Claude API key from Sudeep Ask Sudeep to open console.anthropic.com → API Keys → Create new key → name it 'shastra-prod'. Sudeep copies the key. Sudeep provides it to Cowork to paste in Vercel only. | console.anthropic.com | API key string starts with 'sk-ant-' |
| 4.2 | Add API key to Vercel Go to vercel.com → shastra project → Settings → Environment Variables → Add: Key=REACT_APP_CLAUDE_API_KEY, Value=[paste API key], Environment=Production+Preview+Development → Save. | Vercel → Settings → Env Variables | Environment variable appears in list (value hidden) |
| 4.3 | Get Phase 4 code from Claude Go to claude.ai → say: 'Build Phase 4 for Shastra — AI Wisdom Assistant. User types a life situation, system searches Firestore for relevant shlokas and calls Claude API to explain which shloka applies and why. Use claude-haiku-4-5 model for speed and cost.' | claude.ai chat | WisdomAssistant.js component received |
| 4.4 | Upload Phase 4 code to GitHub Upload files. Commit message: 'Phase 4: AI Wisdom Assistant'. After Vercel deploy completes (it will trigger a redeploy to pick up env variables), test the assistant. | GitHub repo browser | Vercel 'Ready' with new deployment |
| 4.5 | Test AI assistant Open shastra.phokatkagyan.com → find 'Ask Shastra' section → type: 'My manager is not giving me credit for my work, I feel demotivated' → submit → verify: assistant returns a relevant Gita shloka with explanation of how it applies. | Browser | Response appears within 10 seconds with shloka + explanation |

## Phase 4 — Verification checklist

- ☐  API key stored in Vercel (not in code)

- ☐  'Ask Shastra' section visible on site

- ☐  Query returns relevant shloka from database

- ☐  Explanation is in English (or Hindi if configured)

- ☐  Response time under 15 seconds

- ☐  No API key visible in browser source code

Report to Sudeep: 'Phase 4 complete. AI Wisdom Assistant live. API key secure in Vercel env vars.'

# Ongoing maintenance — after all phases

## Content updates (Sudeep does this himself)

For adding new shlokas, updating existing content, or adding insight articles:

- Open shastra.phokatkagyan.com/admin in browser

- Fill in the form fields (Sanskrit, Hindi, English, Chapter, Verse, Tags, YT ID)

- Click Save — content appears live immediately

- No GitHub, no Vercel, no Cowork needed for content

## Code changes (Sudeep describes → Claude builds → Cowork deploys)

- Sudeep describes the change in plain language to Claude at claude.ai

- Claude provides updated code file(s)

- Cowork navigates to GitHub → finds the file → clicks Edit (pencil) → pastes new code → commits

- Vercel auto-deploys in 60 seconds

- Cowork verifies the change is live and reports back

## Debugging issues

When something looks broken Screenshot the issue → go to claude.ai → paste the screenshot and describe what is wrong → Claude will diagnose and provide fixed code → Cowork pastes it in GitHub → Vercel redeploys.

| Problem type | What Cowork does | What Sudeep does |
| --- | --- | --- |
| Site looks wrong visually | Screenshot → report to Sudeep | Describe to Claude → get fix → give to Cowork |
| Feature not working | Open browser console → copy error text → report to Sudeep | Paste error to Claude → get fix → give to Cowork |
| Content wrong (typo in shloka) | Nothing needed | Fix directly in /admin panel |
| Site completely down | Check Vercel dashboard → copy error → report to Sudeep | Paste to Claude → rollback or fix |
| New feature needed | Wait for instructions | Describe to Claude → get code → give to Cowork |

# Quick reference — important URLs

| Live site | shastra.phokatkagyan.com |
| --- | --- |
| GitHub repo | github.com/[your-username]/shastra |
| Vercel dashboard | vercel.com/dashboard |
| Firebase console | console.firebase.google.com → shastra-app |
| Hostinger hPanel | hpanel.hostinger.com |
| Admin panel | shastra.phokatkagyan.com/admin |
| Claude (code help) | claude.ai |
| Anthropic API keys | console.anthropic.com/api-keys |

॥ यथा शास्त्रं तथा कर्म ॥

Act as the scripture commands.